Lightweight Phishing Detection

What to prepare:

- Environment

  - Python

  - VS Code

  - Pandas, numpy, scikit-learn

  - Matplotlib

  - PyTorch

  - Tqdm

  - Joblib

- Dataset

  - Main dataset: Kaggle phishing URL dataset

  - External test data: PhiUSIIL

- Cleaning and cutting rules

  - Remove null values

  - Remove duplicate URLs

  - Unify labels to 0/1

  - Train 70% / val 15% / test 15% stratified split

  - External set not participating in training, only for test generalisation

- Baseline Feature Table

  - URL length

  - Domain length

  - Path length

  - Digit count

  - Special character count

  - Dot count

  - Hyphen count

  - Subdomain count

  - Does it include IP address?

  - Does it include “@”?

  - Does it use HTTPS?

  - Number of suspicious tokens

- TCN Input Format

  - Character vocabulary

  - Max URL length

  - Padding / truncation

  - Label tensor

- Evaluation record template

  - Model name

  - Dataset scope

  - Accuracy

  - Precision

  - Recall

  - F1

  - AUC

  - Training time

  - Testing time

  - Per-sample latency

  - TES

  - IES

  - RTDE

Phase 1: Get the data pipeline running

Objective: Prove the data can be read, cleaned, split it, and output it in a trainable format.

- Read 2 datasets

- Check field name

- Clean malformed URL

- Deduplication

- Output train / val / test

- Output external test

- Do class distribution checking

Phase 2: Make a baseline

Objective: To have a model that can be trained, predicted, and evaluated.

- lexical feature extraction

- Random Forest training

  - X = Input features seen by the model

  - Y = Correct answer: label

- internal test evaluation

- external dataset evaluation

- latency measurement

Phase 3: Make smallest version of TCN

Objective: To first create a TCN URL classifier without overly complex mechanisms.

First version only need:

- char embedding

- 1–3 layer TCN block

- Global pooling

- Linear output

First confirm:

- The loss will decrease

- The value and F1 score won’t fluctuate wildly

- Influence can run

- CPU can measure latency

Phase 4: Add attention

Objective: Make sure the target report method matches the report

Phase 5: Do a lightweight evaluation

Objective: Start showcasing the unique features of the project, rather than just reporting accuracy.

- TES = Accuracy / Training Time

- IES = Accuracy / Testing Time

- RTDE = Accuracy / Per-sample Detection Time

Comparisons were made using the same machine, the same batch of data, and the same testing procedure:

- RF baseline

- TCN

- TCN + attention

Phase 6: Do threshold and explanation

Objective: Integrate the model results into the system logic.

The system doesn't just output phishing / benign in the report, but rather:

- Safe

- Suspicious

- Phishing. Also includes a risk score, a brief explanation, and an awareness tip

Also need to add the following later:

- Score  risk level mapping

- Explanation rule templates

- Tip templates

Cannot use PhiUSIIL datasert cuz overlap with Kaggle dataset

In this dataset, the presence of HTTPS appeared to be a strong discriminative feature. However, HTTPS alone should not be interpreted as a guarantee of legitimacy, since phishing websites may also use HTTPS. (from analyze_rf.py)

Enter URL  Extract Features  Model Prediction  Output Risk Results

Test URL

https://www.google.com (benign)

http://secure-paypal-login-verification.com/account/verify (phishing)

RF can capture suspicious lexical patterns, but some cases may remain borderline and require careful interpretation.

https://update-service-login.example.org (suspicious)